FORGE

Long-Lived Open-Source Project Roadmap

Agent Runtime • Coding Harness • Multi-Agent Workers • Cron • Sandbox • MCP • TUI • Evaluation • CI/CD

Project principle: Cortex is a long-lived open-source project first and a Hacktoberfest submission second. CI/CD, testing, security, documentation, release engineering, and contributor experience are part of every phase from day one.

# 1. Project Definition

Cortex is an open-source runtime and harness for autonomous AI workers. It provides agentic coding, persistent agents, multi-agent orchestration, scheduled jobs, tools, sandboxing, MCP/Agent Skills, observability, evaluation, and a terminal-native control plane.

OpenClaw-like persistent agents
        +
Claude Code / Codex-like coding
        +
multi-agent runtime
        +
cron
        +
sandbox
        +
MCP / Agent Skills
        +
TUI
        +
evaluation / replay

# 2. Overall Architecture

┌───────────────────┐
                         │       Cortex       │
                         │     Control       │
                         │      Plane        │
                         └─────────┬─────────┘
                                   │
                 ┌─────────────────┼─────────────────┐
                 │                 │                 │
                 ▼                 ▼                 ▼
              TUI / CLI        API / IPC         Scheduler
                 │                 │                 │
                 └─────────────────┼─────────────────┘
                                   ▼
                         ┌───────────────────┐
                         │   Agent Runtime   │
                         └─────────┬─────────┘
                                   │
              ┌────────────────────┼────────────────────┐
              ▼                    ▼                    ▼
          Model Layer          Tool Layer          Agent Manager
              │                    │                    │
        ┌─────┴─────┐       ┌──────┴──────┐       ┌─────┴─────┐
        │           │       │             │       │           │
      Gemma       Other   Shell         MCP     Coder      Reviewer
      models      models  Filesystem     Skills  Researcher  Monitor
                           Git           APIs
                              │
                              ▼
                         Permission Layer
                              │
                              ▼
                           Sandbox
                              │
                              ▼
                         External World

All agent activity should produce structured events that can be consumed by the TUI, evaluator, replay system, and future interfaces.

┌──────────────┐
                    │ Event / Trace│
                    └──────┬───────┘
                           │
            ┌──────────────┼──────────────┐
            ▼              ▼              ▼
          SQLite          TUI          Evaluator
            │                             │
            ▼                             ▼
         Replay                        Benchmarks

# Phase 0 — OSS Foundation [COMPLETED - v0.1.0-alpha.0]

Objective: Create a repository that already looks like a serious open-source project before implementing agent functionality.

Create the initial Rust workspace and project documentation.

Establish GitHub labels, milestones, issue templates, PR templates, CODEOWNERS, Dependabot, and CI.

Use Apache-2.0 licensing and clearly distinguish implemented functionality from planned functionality.

## Implementation Prompt

You are helping bootstrap Cortex, a serious long-lived open-source Rust project.

Cortex is an agent runtime/harness for autonomous AI workers.

The long-term project will support:
- agentic coding
- tool calling
- persistent agents
- multiple agents
- agent-to-agent communication
- scheduled/cron jobs
- filesystem and shell tools
- Git integration
- sandboxing
- MCP
- Agent Skills
- execution tracing
- replay
- evaluation
- terminal UI
- multiple model providers including Gemma

IMPORTANT:
Cortex is NOT a throwaway hackathon project.
It is intended to become a long-lived open-source project with external contributors.

For this task, ONLY bootstrap the repository. Do not implement agent functionality.

Create a professional Rust workspace and repository structure.

Include:
- README.md
- Apache-2.0 LICENSE
- CONTRIBUTING.md
- CODE_OF_CONDUCT.md
- SECURITY.md
- CHANGELOG.md
- architecture documentation
- issue templates
- pull request template
- CODEOWNERS
- Dependabot configuration
- GitHub Actions CI

Initial CI must run on pull requests and pushes to main.

CI should include:
- cargo fmt --check
- cargo check
- cargo clippy --all-targets --all-features -- -D warnings
- cargo test
- cargo doc
- cargo build

Add dependency/security checks where appropriate without making CI unnecessarily slow.

Use Rust stable. Keep dependencies minimal.

The README must clearly distinguish implemented functionality from planned functionality.

Create CONTRIBUTING.md describing:
- issue-first development
- branch naming
- commit conventions
- pull requests
- code review
- testing requirements
- documentation requirements
- CI requirements

Create SECURITY.md with a preliminary threat model explaining that Cortex will eventually execute model-generated commands and therefore security is a core concern.

Create docs/architecture/overview.md explaining the intended architecture without pretending future components already exist.

Do not create fake functionality.

At the end report:
1. files created
2. architecture decisions
3. CI jobs
4. local verification commands
5. recommended first GitHub issues

# Phase 1 — Core Runtime [COMPLETED - v0.1.0-alpha.0]

Objective: Implement the minimal model → tool → result → model agent loop.

Create model provider abstraction, Tool trait, ToolRegistry, Agent context, and execution loop.

Initial tools: read_file, write_file, list_directory, shell.

Model output proposes structured actions; Cortex validates and executes them.

Live model API integration: OpenAI, Anthropic Claude, DeepSeek, Groq, and local Ollama with token metrics and USD cost tracking.

## Implementation Prompt

Implement Cortex's minimal agent runtime.

Before coding:
1. Inspect the repository.
2. Read the architecture documentation.
3. Read CONTRIBUTING.md.
4. Inspect existing tests and CI.
5. Do not introduce architecture that conflicts with existing decisions.

Implement:
1. Model provider abstraction.
2. Tool trait.
3. Tool registry.
4. Agent context.
5. Agent execution loop.
6. Structured model tool calls.
7. Structured tool results.
8. Tool execution errors.
9. Cancellation.
10. Timeouts where appropriate.

Initial tools:
- read_file
- write_file
- list_directory
- shell

IMPORTANT SECURITY RULE:
The model must never directly execute arbitrary functionality.
The model proposes a structured tool call.
The Cortex runtime validates and executes that tool.

Create unit tests for:
- tool registration
- unknown tools
- malformed arguments
- valid tool execution
- tool failures
- agent termination
- repeated tool calls
- cancellation
- timeout behavior

Create integration tests for the complete agent loop.

Document the runtime lifecycle in docs/architecture/runtime.md.

Keep model providers independent from tools.

Do not implement:
- multi-agent
- cron
- MCP
- Docker sandbox
- TUI

Run all relevant CI commands locally before finishing.
Do not disable or weaken existing CI.

Report:
- architecture
- public interfaces
- tests added
- commands executed
- known limitations

# Phase 2 — Coding Agent [COMPLETED - v0.1.0-alpha.0]

Objective: Make Cortex capable of autonomously working inside a configured repository.

Add filesystem, shell, and Git operations.

Enforce workspace boundaries.

Support inspect → modify → test → debug → verify.

Do not implement git push yet.

Live harness execution: cortex run with workspace enforcement, multi-provider model flags, token accumulation, and SQLite run tracing.

## Implementation Prompt

Extend Cortex into a real coding agent.

The agent must operate inside an explicitly configured workspace.

Implement:
Filesystem:
- read
- write
- list

Shell:
- execute commands

Git:
- status
- diff
- log
- branch creation
- commit

Do NOT implement git push yet.

Implement workspace boundary enforcement.
The agent must not access paths outside its configured workspace unless explicitly allowed.

Create a coding-agent system policy encouraging:
1. inspect before modifying
2. understand existing code
3. make minimal changes
4. preserve project conventions
5. run relevant tests
6. inspect failures
7. iterate
8. review final diff
9. never claim success without verification

Create a small intentionally broken fixture repository.

Add integration tests where the Cortex coding agent is instructed to fix the repository.

Verify:
- it can inspect files
- it can modify files
- it can execute tests
- it can react to test failures
- tests eventually pass
- unrelated files remain untouched

Add Git integration tests.

Add docs/guides/coding-agent.md.

Run formatting, clippy, unit tests and integration tests before completion.
Do not modify CI merely to make the implementation pass.

# Phase 3 — Observability + Harness [COMPLETED - v0.1.0-alpha.1]

Objective: Turn Cortex into a true harness with persistent, inspectable executions.

Create structured execution events.

Persist run history in SQLite.

Support forge runs, forge runs list, and forge runs show <id>.

Add secret redaction and schema/versioning.

## Implementation Prompt

Implement Cortex's execution tracing and persistent run history.

Every agent execution must have a unique run ID.

Create structured events:
- RunStarted
- ModelRequest
- ModelResponse
- ToolStarted
- ToolCompleted
- ToolFailed
- AgentMessage
- AgentRetry
- AgentError
- RunCompleted
- RunCancelled

Persist run metadata and events in SQLite.

Design the event model so future consumers can subscribe without depending on internal runtime implementation.

Future consumers include:
- TUI
- CLI
- evaluator
- replay system
- web UI

Implement:
forge runs
forge runs list
forge runs show <id>

Implement secret redaction.
Do not store API keys, authorization headers, passwords, tokens, or secrets unless explicitly configured for secure debugging.

Add tests for:
- event ordering
- persistence
- failed runs
- cancelled runs
- secret redaction
- concurrent runs
- corrupted/incomplete runs

Add SQLite schema migration/versioning support.

Do not couple tracing to the TUI.
Run the complete existing CI suite before finishing.

# Phase 4 — TUI Control Plane [COMPLETED - v0.1.0-alpha.2]

Objective: Provide a terminal-native control plane without coupling UI logic to the runtime.

Use ratatui.

Implement dashboard, agents, active run viewer, logs, run history, task list, and keyboard navigation.

Display real runtime events.

## Implementation Prompt

Build Cortex's terminal UI using ratatui.

IMPORTANT:
The TUI must be a client of Cortex's runtime/state interfaces.
Do not put agent execution logic inside the TUI.

Implement:
- dashboard
- agent list
- active run viewer
- event/log viewer
- run history
- task list
- keyboard navigation
- agent selection
- run inspection
- graceful terminal restoration

The UI should display real runtime events from the existing tracing system.
Do not duplicate runtime state inside the TUI.

Design the UI architecture so future screens can expose:
- cron jobs
- multi-agent messages
- sandbox permissions
- MCP servers
- evaluation results
- metrics

Add tests for non-interactive TUI/state logic.
Ensure CI remains completely non-interactive.

Add documentation showing how to launch Cortex's TUI.
Run fmt, clippy, tests and docs before completion.

# Phase 5 — Persistent Agents

Objective: Turn agents into managed, persistent workers.

Add AgentManager and agent lifecycle management.

Support YAML agent manifests.

Persist state across process restarts.

Expose lifecycle through CLI and TUI.

## Implementation Prompt

Implement persistent agent management.

Create an AgentManager responsible for:
- create
- start
- stop
- restart
- pause
- resume
- list
- inspect

Each agent should have:
- stable ID
- name
- configuration
- lifecycle state
- workspace
- model configuration
- tools
- permissions
- memory configuration

Implement YAML-based agent manifests.

Agents must survive process restarts through persistent state.

Implement graceful shutdown and recovery.

Add tests for:
- lifecycle transitions
- invalid transitions
- persistence
- restart recovery
- crashed agents
- graceful shutdown
- concurrent agents

Expose agent state through the existing event/tracing system.

Add CLI:
forge agent list
forge agent create
forge agent start
forge agent stop
forge agent inspect

Update the TUI to display real agent state.
Document agent configuration and lifecycle.

Do not implement complex multi-agent orchestration yet.

# Phase 6 — Multi-Agent Orchestration

Objective: Allow persistent agents to communicate and collaborate in a deterministic, inspectable way.

Create AgentRegistry, MessageBus, and TaskQueue.

Support manager → researcher → coder → reviewer workflows.

Persist inter-agent messages in tracing.

## Implementation Prompt

Implement Cortex's multi-agent runtime.

Create:
- AgentManager
- AgentRegistry
- MessageBus
- TaskQueue

Agents must be able to send structured messages to other agents.

Example:
manager
 ↓
researcher
 ↓
coder
 ↓
reviewer
 ↓
coder

Implement a simple manager-worker orchestration model.
Do NOT create an uncontrolled autonomous swarm.

Every message must contain:
- sender
- recipient
- timestamp
- message ID
- task/run ID
- payload

Persist agent messages through the existing tracing system.

Add concurrency-safe message delivery.

Test:
- normal delivery
- missing recipient
- duplicate messages
- concurrent agents
- failed agents
- cancellation
- graceful shutdown
- message persistence

Expose multi-agent state in the TUI.
Add examples/multi-agent/.
Document architecture and communication semantics.

Ensure the implementation does not bypass existing permissions, tracing or tool execution layers.

# Phase 7 — Scheduler / Cron

Objective: Add persistent OpenClaw-style scheduled work.

Support cron expressions and one-shot jobs.

Persist job state and history.

Support skip/queue/replace overlap policies.

Every job should create a normal Cortex run.

## Implementation Prompt

Implement Cortex's persistent scheduler.

Support:
- cron expressions
- one-shot jobs
- recurring jobs
- persistent job state
- job history
- restart recovery
- graceful shutdown
- cancellation
- overlapping execution policies

A scheduled job must reference an existing Cortex agent.

A job must create a normal Cortex run and therefore automatically receive:
- tracing
- permissions
- tool restrictions
- persistence
- evaluation compatibility

Implement:
forge cron list
forge cron create
forge cron delete
forge cron inspect
forge cron history

Support overlap behavior:
- skip
- queue
- replace

Add tests for:
- cron parsing
- schedule execution
- persistence
- restart recovery
- missed jobs
- overlapping jobs
- failed jobs
- cancellation
- timezone handling

Document scheduler semantics and failure behavior.
Expose scheduler state in the TUI.
Do not duplicate scheduler logic inside the TUI.

# Phase 8 — Sandbox + Security

Objective: Make model-generated code execution safe enough for serious use, with explicit trust boundaries.

Implement capability-based permissions.

Add Docker-backed sandboxing.

Support filesystem, shell, network, Git, and external-tool permissions.

Add security integration tests and a threat model.

## Implementation Prompt

Implement Cortex's capability-based permission system and Docker-backed sandbox.

Security is a first-class architectural concern because Cortex executes model-generated actions.

Permissions must exist for:
- filesystem
- shell
- network
- git
- external tools
- MCP

Example:
permissions:
  filesystem: workspace
  shell: true
  network: false
  git:
    read: true
    write: true
    push: false

The model must never bypass this layer.

Implement Docker-backed sandbox execution.

Sandbox requirements:
- isolated filesystem
- explicitly mounted workspace
- configurable network access
- command timeout
- resource limits
- non-root execution where practical
- explicit environment variable policy

Implement approval policies for dangerous operations:
- git push
- deleting files
- network access
- package installation
- commands outside workspace

Add security integration tests for:
- path traversal
- filesystem escape
- unauthorized shell access
- network denial
- command timeout
- permission bypass attempts

Update SECURITY.md with:
- threat model
- trust boundaries
- sandbox limitations
- known risks
- responsible disclosure process

Do not claim Cortex provides perfect isolation.
Run security tooling in CI.

# Phase 9 — MCP + Agent Skills

Objective: Make Cortex interoperable and extensible without bypassing its security and observability layers.

Integrate MCP through the existing Tool abstraction.

Support the Agent Skill Open Standard.

Ensure permissions, tracing, timeouts, cancellation, and errors apply uniformly.

## Implementation Prompt

Implement MCP client support and Agent Skill Open Standard integration.

IMPORTANT:
MCP tools must use Cortex's existing Tool abstraction.
They must NOT create a separate execution path.

Therefore MCP tools must automatically inherit:
- permissions
- tracing
- timeouts
- error handling
- cancellation
- agent configuration

Implement MCP server configuration.
Add a minimal example MCP integration.

Then implement Agent Skill Open Standard support.

Skills should be:
- discoverable
- configurable
- attachable to agents
- documented
- permission-aware

Add CLI commands for inspecting installed/available skills.
Add examples for creating a custom skill.

Add integration tests ensuring MCP and Skills work through the existing runtime.

Document:
- MCP architecture
- MCP configuration
- skill format
- skill installation
- skill permissions
- skill lifecycle

Update security documentation to explain trust implications of external tools and skills.

# Phase 10 — Evaluation / Benchmark Harness

Objective: Measure agent behavior with reproducible, mostly deterministic evaluations.

Create evals/coding, tools, multi-agent, reliability, and security.

Prefer deterministic verification over subjective LLM grading.

Create fast, nightly, and release evaluation tiers.

## Implementation Prompt

Implement Cortex's agent evaluation framework.

An evaluation case should define:
- name
- description
- agent configuration
- task
- repository fixture
- timeout
- success criteria

Prefer deterministic evaluation wherever possible.

For coding tasks use:
- tests
- exit codes
- file assertions
- diff assertions
- expected artifacts

Avoid subjective LLM grading when deterministic verification is possible.

Implement:
forge eval ./evals

Output:
- total
- passed
- failed
- timeout
- average duration
- tool failures
- recovery rate

Every evaluation must generate a reproducible report.

Create at least 10 initial benchmark tasks covering:
- bug fixing
- test fixing
- feature implementation
- repository exploration
- tool failure recovery
- multi-step coding

Document how contributors add new evaluations.

Add evaluation regression detection so changes can identify performance decreases.

Integrate evaluation into CI appropriately.
Do NOT run expensive evaluations on every PR by default.
Create separate fast, nightly and release evaluation tiers.

# Phase 11 — CI/CD as a First-Class System

Objective: Continuously validate correctness, security, integration, evaluations, and releases.

PR CI: fast checks.

Security CI: dependency and static analysis.

Integration CI: runtime/tool/agent/sandbox tests.

Nightly: expensive evaluations and benchmarks.

Release: full verification and cross-platform builds.

Docs: build and link validation.

## Implementation Prompt

Audit and upgrade Cortex's complete CI/CD system.

This is a long-lived open-source project, so CI must optimize for:
- correctness
- contributor feedback speed
- security
- reproducibility
- release reliability

Create or improve:
.github/workflows/pull-request.yml
.github/workflows/security.yml
.github/workflows/integration.yml
.github/workflows/evaluation.yml
.github/workflows/nightly.yml
.github/workflows/release.yml
.github/workflows/docs.yml

PR workflow:
- formatting
- cargo check
- clippy with warnings denied
- unit tests
- documentation build
- dependency review

Security workflow:
- cargo audit
- cargo deny
- CodeQL where appropriate
- dependency security checks
- secret detection

Integration workflow:
- runtime integration tests
- tool integration tests
- agent integration tests
- sandbox integration tests where CI supports them

Evaluation workflow:
- deterministic agent benchmark tests
- regression reporting
- expensive evaluations not mandatory for every PR

Nightly workflow:
- full test suite
- extended integration tests
- benchmarks
- full agent evaluation suite

Release workflow:
- cross-platform builds
- Linux x86_64
- Linux ARM64
- macOS ARM64
- macOS x86_64
- Windows x86_64
- checksums
- artifact verification
- GitHub Release

Docs workflow:
- build documentation
- validate links where practical
- deploy documentation

Use caching where appropriate.
Keep workflows deterministic.
Do not silently ignore failures.
Document all workflows in CONTRIBUTING.md.
Do not weaken existing checks merely to make CI pass.

# Phase 12 — Release Engineering

Objective: Make Cortex installable and produce reproducible, verifiable releases.

Build Linux, macOS, and Windows binaries.

Generate checksums.

Create GitHub Releases.

Prepare crates.io, OCI image, and Homebrew distribution.

## Implementation Prompt

Implement Cortex's release engineering pipeline.

Create reproducible release builds for:
- Linux x86_64
- Linux ARM64
- macOS ARM64
- macOS x86_64
- Windows x86_64

Release process:
1. version/tag
2. run full CI
3. build artifacts
4. test artifacts
5. generate checksums
6. verify artifacts
7. create GitHub Release
8. publish release notes

Add version consistency checks between Cargo metadata and release tags.

Prepare support for:
- crates.io
- GitHub Releases
- OCI container images
- Homebrew when appropriate

Do not automatically publish production releases without an explicit release trigger.

Document the release process in RELEASE.md:
- versioning policy
- release checklist
- rollback procedure
- artifact verification
- changelog requirements

# Phase 13 — Documentation

Objective: Make Cortex understandable to users, contributors, maintainers, and security researchers.

Document every public feature.

Explain architecture decisions and tradeoffs.

Validate documentation in CI.

Keep examples aligned with the actual implementation.

## Implementation Prompt

Audit Cortex's documentation as a long-lived open-source project.

Documentation must be written for:
1. new users
2. contributors
3. maintainers
4. security researchers

Create/update:
- README
- Getting Started
- Installation
- Configuration
- CLI reference
- Architecture
- Agent development
- Tool development
- Multi-agent guide
- Scheduler guide
- Sandbox guide
- MCP guide
- Agent Skills guide
- Evaluation guide
- Contributing guide
- Security guide
- Release guide

Every public feature should have:
- explanation
- configuration example
- CLI/API example where applicable
- failure behavior
- security considerations where applicable

Architecture documentation should explain WHY important decisions exist, not merely describe files.

Do not document functionality that does not exist.

Add documentation CI.
Check examples for correctness where practical.

# Phase 14 — Contributor Experience

Objective: Make it easy for external contributors to go from clone to first PR.

Document prerequisites and development environment.

Provide local CI commands.

Explain repository structure, testing, debugging, and contribution workflow.

Maintain useful good-first-issue and help-wanted issues.

## Implementation Prompt

Improve Cortex's contributor experience for external open-source contributors.

A new contributor should be able to go from cloning the repository to running the complete test suite with minimal setup.

Document:
- prerequisites
- development environment
- repository structure
- local CI commands
- test strategy
- architecture
- branch naming
- commit conventions
- PR expectations
- code review expectations
- debugging
- adding tools
- adding agents
- adding evaluations
- modifying CI

Create a development script or documented command that runs the most important local CI checks.

Add useful good-first-issue candidates.

Review CONTRIBUTING.md for ambiguity.

Ensure no undocumented project-specific setup is required.
Do not make contributor setup unnecessarily complex.

# 15. Permanent Engineering Contract

Keep this as AGENTS.md (or the project's chosen coding-agent instruction file) and provide it to every coding agent working on Cortex.

# Cortex Engineering Contract

Cortex is a long-lived open-source Rust project.

It is NOT a throwaway hackathon project.

All changes must prioritize:
- maintainability
- security
- correctness
- testability
- backwards compatibility
- contributor experience
- observability
- documentation

Before changing code:
1. Inspect the repository.
2. Read relevant architecture documentation.
3. Inspect related issues and existing implementations.
4. Understand existing abstractions.
5. Avoid duplicating functionality.

Implementation rules:
1. Prefer small composable modules.
2. Avoid unnecessary dependencies.
3. Do not introduce global mutable state without strong justification.
4. Do not bypass existing abstractions.
5. Do not create duplicate execution paths.
6. Keep security boundaries explicit.
7. Keep model output separate from runtime authority.
8. Never allow model output to directly bypass permissions.
9. Do not weaken tests or CI.
10. Do not silently ignore failures.
11. Do not modify unrelated code.

Testing:
Every feature must have appropriate tests.
Use:
- unit tests
- integration tests
- security tests
- deterministic evaluations
- benchmarks where appropriate

Before submitting:
- cargo fmt --check
- cargo check
- cargo clippy --all-targets --all-features -- -D warnings
- cargo test
- cargo doc

Run additional relevant tests.

Documentation:
User-facing changes should update documentation.
Architecture changes must update architecture documentation.
Security-sensitive changes must update SECURITY.md or security documentation.

Release:
User-visible changes should update CHANGELOG.md where appropriate.

Never claim something works without testing it.
Never claim CI passes unless CI actually passed.

When a requirement conflicts with the architecture, explain the conflict before implementing.

When uncertain about a security boundary, prefer the safer behavior and document the limitation.

Keep commits focused and logically scoped.

Never use vague commit messages such as:
"fix"
"stuff"
"final"
"hackathon"
"changes"

Prefer:
feat: add agent message bus
fix: prevent workspace path traversal
test: cover scheduler restart recovery
docs: document tool permissions
ci: add nightly evaluation workflow
security: restrict inherited environment variables

Cortex should remain understandable to contributors who did not write the original code.

# 16. GitHub Development Workflow

GitHub Issue
                      │
                      ▼
              Design / Discussion
                      │
                      ▼
                   Branch
                      │
                      ▼
                 Draft PR
                      │
             ┌────────┴────────┐
             │                 │
          commits           CI checks
             │                 │
             └────────┬────────┘
                      ▼
                 Code Review
                      │
              ┌───────┴───────┐
              │               │
          changes          approval
              │               │
              └───────┬───────┘
                      ▼
                    Merge
                      │
                      ▼
                    main
                      │
             ┌────────┴────────┐
             ▼                 ▼
          release           nightly

# 17. Commit Conventions

feat: add structured tool registry
feat: implement workspace permissions

fix: prevent path traversal
fix: recover interrupted runs

test: add shell tool integration tests
test: cover scheduler restart recovery

docs: document agent lifecycle
docs: add sandbox threat model

ci: add cargo deny checks
ci: add nightly evaluations

refactor: separate runtime from TUI
security: restrict inherited environment variables

# 18. Initial GitHub Issues

#1 — Team Registration: Cortex

#2 — Bootstrap Rust workspace and OSS infrastructure

#3 — Establish pull request CI

#4 — Define runtime architecture

#5 — Implement model provider abstraction

#6 — Implement Tool trait and registry

#7 — Implement filesystem tools

#8 — Implement shell tool

#9 — Implement agent execution loop

#10 — Add coding-agent workspace boundaries

#11 — Add Git integration

#12 — Add coding-agent integration tests

#13 — Implement execution event model

#14 — Add persistent run storage

#15 — Implement run inspection CLI

#16 — Implement Cortex TUI

#17 — Implement persistent AgentManager

#18 — Implement agent messaging

#19 — Implement multi-agent orchestration

#20 — Implement persistent scheduler

#21 — Implement Docker sandbox

#22 — Implement capability-based permissions

#23 — Add MCP client

#24 — Add Agent Skills support

#25 — Implement evaluation harness

#26 — Add deterministic coding benchmarks

#27 — Add nightly evaluation workflow

#28 — Implement release pipeline

#29 — Build cross-platform binaries

#30 — Documentation and contributor experience

# 19. Recommended GitHub Actions Structure

.github/workflows/

pull-request.yml
├── fmt
├── check
├── clippy
├── test
├── docs
└── dependency-review

security.yml
├── cargo-audit
├── cargo-deny
├── CodeQL
└── secret detection

integration.yml
├── runtime tests
├── tool tests
├── agent tests
└── sandbox tests

evaluation.yml
└── agent benchmark suite

nightly.yml
├── full tests
├── benchmarks
└── long-running evaluations

release.yml
├── build matrix
├── test artifacts
├── checksums
└── GitHub Release

publish.yml
├── crates.io
├── container
└── package managers

docs.yml
└── build + deploy documentation

# 20. CI/CD Philosophy

Pull Request
                  │
         ┌────────┴────────┐
         ▼                 ▼
      Fast CI           Security
         │                 │
         └────────┬────────┘
                  ▼
                Merge
                  │
                  ▼
             Integration
                  │
                  ▼
              Nightly
                  │
                  ▼
               Release

PR: fast feedback. Main: integration confidence. Nightly: expensive evaluations and benchmarks. Release: full verification and production artifacts.

# 21. Target Repository Structure

Cortex
│
├── README
├── Documentation
├── Contributing
├── Security
├── Changelog
│
├── crates/
├── docs/
├── examples/
├── evals/
├── tests/
├── benches/
│
└── .github/
    ├── workflows/
    │   ├── pull-request.yml
    │   ├── security.yml
    │   ├── integration.yml
    │   ├── evaluation.yml
    │   ├── nightly.yml
    │   ├── release.yml
    │   └── docs.yml
    ├── ISSUE_TEMPLATE/
    ├── CODEOWNERS
    ├── dependabot.yml
    └── pull_request_template.md

# 22. Hacktoberfest Demo Target

The final demo should show Cortex as a real autonomous developer runtime, not as a chatbot.

╭─ FORGE ───────────────────────────────────────────────╮
│ AGENTS                                                │
│                                                       │
│ ● manager       coordinating                          │
│ ● researcher   analyzing repository                  │
│ ● coder        implementing                           │
│ ● reviewer     waiting                                │
│ ● monitor      scheduled                              │
│                                                       │
├───────────────────────────────────────────────────────┤
│ RUN #481                                              │
│                                                       │
│ User:                                                 │
│ "Implement OAuth login and open a PR."                │
│                                                       │
│ researcher → architecture analyzed                    │
│ coder      → 7 files modified                         │
│ tests      → 42 passed                                │
│ reviewer   → 2 issues found                           │
│ coder      → issues fixed                             │
│ tests      → 47 passed                                │
│ git        → commit created                           │
│                                                       │
│ ✓ PR ready                                            │
╰───────────────────────────────────────────────────────╯

forge cron list

GitHub monitor       */30 * * * *
Dependency monitor  0 9 * * *
Test monitor         0 * * * *

forge eval ./evals

27 tasks
24 passed
2 failed
1 timeout

Success rate: 88.9%
Recovery rate: 91.4%

# 23. Core Project Narrative

Cortex is not just an AI coding agent. It is an open-source runtime for autonomous workers, with the infrastructure needed to run them safely, persistently, collaboratively, and reproducibly.

The Hacktoberfest submission should represent an early public release of a project intended to continue after the event. The repository itself should demonstrate the engineering values Cortex is designed to provide: issues, focused PRs, reviews, automated CI, security checks, documentation, evaluation, and reliable releases.

# 24. Recommended Immediate Order of Work

Create the GitHub repository and Phase 0 OSS foundation.

Add the first Team Registration issue.

Protect main and require CI + review.

Merge the initial CI/OSS infrastructure PR.

Implement the model abstraction and Tool interface.

Implement the minimal agent loop.

Build the first coding-agent fixture and integration test.

Add tracing before building complex UI or orchestration.

Then add the TUI, persistent agents, multi-agent runtime, scheduler, sandbox, MCP/Skills, and evaluation in that order.

The most important rule: do not ask an AI coding agent to generate the entire project in one shot. Develop Cortex one issue and one reviewable PR at a time so the project history itself becomes evidence of serious OSS engineering.